# HireNest AI Staffing OS – POC Progress & Development Blueprint

Founder: Gopal Krishna

Company: HireNest Workforce Pvt Ltd

Technology Partner: Atkind Pvt Ltd

Purpose: Align AIKind CEO and Engineering Team on current POC progress, required modules, UI design, and development roadmap.

# 1. Current POC Status

The following components are currently implemented and visible in the system UI.

## Resume Intelligence Engine

Workflow: Resume Upload → AI Parsing → Skill Extraction → Candidate Database.

UI Module: Resume Library (Candidate database).

Current status: Functional with multiple resumes stored in database.

## Candidate Database

Fields currently visible in UI:

Name, Current Title, Experience, Skills, Location, Work Mode, Upload Date.

## JD Matching Interface

Recruiters can paste a job description and trigger AI candidate matching.

Workflow: JD Input → AI Skill Extraction → Vector Search → Candidate Ranking.

## Match History Module

Tracks JD sessions and matching results.

Structure exists but no JD session executed yet.

# Phase 1 Completion Status

Resume Parsing – Completed

Candidate Database – Completed

JD Input Interface – Completed

Match History Structure – Completed

AI Matching Engine – Partially Completed

Candidate Profile View – Not Built

Submission Workflow – Not Built

Overall Phase 1 Progress: ~60–65%

# 2. Missing Components (Phase 1)

## Candidate Profile View

Clicking a candidate from Resume Library should open a full candidate profile page.

Fields required: Name, Email, Phone, Experience, Skills, Work History, Resume Preview, AI Summary.

## Submission Workflow

Allows recruiters to submit candidates to vendors/clients.

Workflow: JD Match → Select Candidate → Create Submission → Track Status.

Statuses: Submitted, Interview Scheduled, Rejected, Offer, Joined.

# 3. Phase 2 – Vendor Collaboration Network

Purpose: Connect vendor requirements with client bench resources.

## Vendor Directory

UI Module: Vendors

Fields: Vendor Name, Location, Specialization, Contact Person, Active JDs, Vendor Rating.

## Vendor JD Upload

Vendors upload IT requirements (JDs) which trigger AI candidate matching.

## Client Bench Upload

Clients upload bench resources into the system.

Fields: Candidate Name, Skill, Experience, Availability, Rate, Client Company.

## Vendor Deal Room

Secure collaboration area for candidate sharing, submissions, offer tracking, and joining confirmation.

## Commission Tracking

Tracks deal value, vendor, client, commission %, and platform revenue.

# 4. Separate UI Roles

The system should support different UI views depending on user role.

## Recruiter / Admin UI

Dashboard, Resume Library, JD Matching, Match History, Submissions, Vendors, Clients Bench, Analytics.

## Vendor Portal UI

Vendor Dashboard, Upload JD Requirements, View AI Matches, Deal Room, Submission Tracking.

## Client Portal UI

Client Dashboard, Upload Bench Resources, Bench Management, View Vendor Requirements.

# 5. Automation vs Manual Workflow

Strict Automation Required:

Resume Parsing, JD Skill Extraction, Vector Search Matching, Candidate Ranking, Match Scoring.

Manual Operations for MVP:

Candidate Shortlisting, Vendor Mapping, Submission Approval, Vendor Outreach.

# 6. Development Priority

Priority 1: Candidate Profile View

Priority 2: JD Matching Results Screen

Priority 3: Submission Workflow

Priority 4: Vendor Directory

Priority 5: Vendor Collaboration Network

# Final Vision

The platform will evolve into an AI Operating System for the staffing industry combining ATS, Vendor Collaboration Network, Bench Marketplace, and Mentor Support Marketplace.